# Property Management Software – Detailed Repair Explanations & Acceptance Criteria

Prepared by: Steve Lombardi

Purpose: Provide detailed explanations, business impact, and acceptance criteria for each requested repair.

## P0 – Blocking Repairs (Must Be Fixed Before Any Further Testing)

Add New Unit – Building dropdown not populated

Issue: Newly created buildings do not appear in the Building Name dropdown when adding units.

Why this matters: Units cannot be created, which blocks tenant setup, leasing, invoicing, and maintenance workflows.

Required fix / acceptance criteria: Ensure all active buildings created in the system immediately appear in the Add New Unit dropdown.

Add Owner – Module not functional

Issue: Owner name is not split, Assign Properties is non-functional, and owner records cannot be saved.

Why this matters: Owners cannot be onboarded, owner dashboards cannot be tested, and ownership-based reporting is blocked.

Required fix / acceptance criteria: Split Owner Name into First/Family Name, fix property assignment logic, and allow owner records to be saved successfully.

New Full Unit Lease – Incorrect fields

Issue: Building label not corrected and Bedroom field still appears in Full Unit Lease flow.

Why this matters: High risk of incorrect lease creation and confusion between full-unit and bedroom-by-bedroom rentals.

Required fix / acceptance criteria: Rename building selector to BUILDING NAME and completely remove Bedroom field from full-unit lease workflow.

Create New Invoice – Missing rent automation

Issue: No batch rent invoicing, no automation, rent not auto-populated, rent mixed with service fees.

Why this matters: Manual invoicing is not operationally viable and increases error risk at scale.

Required fix / acceptance criteria: Implement batch rent runs (scheduled and manual), auto-populate rent from lease, separate rent and service fee invoices, and apply global invoice branding.

Communication Module – Non-functional

Issue: Email and SMS cannot be sent despite module being visible.

Why this matters: Property management operations cannot function without tenant communication.

Required fix / acceptance criteria: Enable fully functional Email and SMS with targeting, logging, templates, and branding.

## Major Functional & Data Model Repairs

Tenant Type Model Redesign

Issue: Current tenant/resident structure is unclear and incomplete.

Why this matters: Creates confusion in billing, occupancy tracking, and reporting.

Required fix / acceptance criteria: Implement three tenant types: Individual, Company, Resident (admin-only). Only Individual and Company are billable.

Company & Resident Data Completeness

Issue: Company records lack address and contact depth; Resident records lack contact info.

Why this matters: Limits communication, compliance tracking, and real-world usability.

Required fix / acceptance criteria: Add full company address, multiple contacts, and complete Resident contact fields (name, email, phone).

Bedroom Identifier Logic

Issue: Bedroom labels show duplicated civic numbers and floor references.

Why this matters: Creates confusion and increases risk of misassignment.

Required fix / acceptance criteria: Normalize bedroom identifiers to clean formats (e.g., 82-101-1) with no floor text.

## Document, Insurance, and Compliance Repairs

Document Upload & Lease Visibility

Issue: Document upload module not visible; unclear document linking.

Why this matters: Lease and compliance documents become difficult to find and manage.

Required fix / acceptance criteria: Implement centralized document storage with multi-linking to Lease, Tenant, Unit, Building, and Owner.

Tenant Insurance Management

Issue: No structured insurance tracking or alerts.

Why this matters: High legal and liability exposure due to missing or expired tenant insurance.

Required fix / acceptance criteria: Track insurance at lease level with expiry alerts (30/14/7 days) and admin compliance dashboard.